MINUTES

JOINT CONTRACT SEWERAGE COMMITTEE

January 24, 2025

8:00 A.M. BETTENDORF CITY HALL

Members Present:

Robert Gallagher, Mayor, City of Bettendorf

Ron Rice, Mayor, City of Panorama Park

Anthony Heddlesten, Mayor, City of Riverdale

Nicole Gleason, Assistant City Administrator/Director of Public Works, City of Davenport

Brian Schmidt, Director of Public Works, City of Bettendorf

Jason Schadt, Director of Finance, City of Bettendorf

Eric Kerr, Water Pollution Control Plant Manager, City of Davenport

Rick Dunn, Alderman, City of Davenport

Jerry Sechser, Alderman, City of Bettendorf

Others Present:

Decker Ploehn, City Administrator, City of Bettendorf

Jeff Reiter, Assistant City Administrator, City of Bettendorf

Doug Maxeiner, City Administrator, City of Davenport

Clay Merritt, Director of Engineering and Capital Projects, City of Davenport

Brent Morlok, City Engineer, City of Bettendorf

Brian Schadt, City Engineer, City of Davenport

Victoria Gleason, Water Pollution Control Plant Pretreatment Coordinator, City of Davenport

Brian Ballard, Operations Manager, City of Riverdale

Sabryna Tripp, Deputy Clerk, City of Riverdale

Basia Gerlach, Controller, City of Davenport

Max Abbott, Civil Engineer, U.S. Army Corps of Engineers

The meeting was called to order at 8:00 a.m. by Mayor Heddlesten.

- First item on the agenda was approval of the minutes from the April 2024 meeting.  Nicole Gleason made a motion to accept the minutes as written, noting the time of the meeting was 2:30 p.m. and not a.m.  The motion was seconded by Brian Schmidt.  The motion passed unanimously.

- Next item on the agenda was the update on Water Pollution Control Plant Flood Protection Projects.  Clay Merritt reported this project was split into three (3) phases. Phase 1 construction is underway with Langman Construction as the general contractor. Construction for Phase 1 should be completed by the end of 2025. Phase 2 design has been completed. The Community Funding application has been submitted for Phase 2. HR Green is providing the design for Phase 3, which would provide a new access from the east and a new overpass at Concord St.

- Next item on the agenda was the update on I&I Projects/Studies. Mayor Heddlesten reported Riverdale and Panorama Park have finished the last phase of their project. Brent Morlok reported Bettendorf has a $600,000 sewer lining program. Clay Merritt reported Davenport finished a $4 million lining project and completed $2 million in storm repairs. Davenport has 3 sewer evaluation studies for basins due back, one by the end of January and two by end of February; funding has been set aside to move forward with these projects. A Pilot Program targeting private I&I will be brought before Davenport Council for consideration within the next couple cycles.

- Next item on the agenda was a report on the Waste Water Treatment Plant and Compost Facility. Nicole Gleason reported a loader hit the Compost Facility and Davenport’s Risk Department and insurance are working through the process with final repairs to be completed this summer. Davenport has awarded another phase of the trench replacement project.

- Next item on the agenda was an update on six (6) Capital Improvement Plan (CIP) for the Joint Use System.  Davenport reported majority of the money is allocated for digester and clarifier repairs until final recommendation from the engineering study is provided.

- Next item on the agenda was an update on WPCP Design Projects. Brian Schadt reported permitting should be completed by Fall 2025 along with the bidding of Phase 1

- Next item on the agenda was an update on the Bar Screen Replacement Project. Currently in front of Davenport Council is the consideration of a contract for the design of bar screen replacement. The existing bar screen has been there since 1994.

- Next item on the agenda was approval of the allocation percentages and budget. The following percentages for Operation and Maintenance and Industrial Pretreatment costs were submitted for review and approval:

Davenport		76.96%

Bettendorf		21.88%

Riverdale		  1.08%

Panorama Park	  	  0.08%

Brian Schmidt made a motion to approve the percentages.  The motion was seconded by Alderman Dunn.  The motion passed unanimously.

- Next item on the agenda was the approval of capacity allocations. The approved allocations can be found in the meeting packet.  Rick Dunn motioned to approve the capacity allocations.  The motion was seconded by Nicole Gleason.  The motion passed unanimously.

- Next item on the agenda was the discussion of future meeting dates. The committee agreed to hold the next meeting in June or July.

- The next item on the agenda was other business.

The meeting was adjourned on motion by Anthony Heddleston and seconded by Mayor Gallagher.